## Slide 1: SPDX v3.0: Let’s translate into Japanese!
Original: Ayumi Watanabe-san
Translation: Kobota

## Slide 2: 1 Schedule (based on the meeting schedule of Japan-sbom-sg)
Tuesday, May 14
Let's decide the direction
Tuesday, June 11
Kickoff (it’s better to unify the terms and share the understanding of the specification)
Tuesday, July 9
(Individual work progress check)
Tuesday, August 13
(Individual work progress check)
Tuesday, September 10
Individual work Deadline ➡ Overall Review
Tuesday, October 8
Work FIX ➡ PR
Monday, October 28 ← Will publish
June 27
#31 OpenChain Japan AMM
Recruiting voluntees.(2nd)
June 11
Deadline recruiting volunteers.(1st)
Assign work.
October 28 - 29th Open Source Summit Japan
(Perfect timing for publication)
July 7
CFP deadline for OSSJ
Will this be enough?

## Slide 3: 2 Quantity Estimation
GENERAL (2 people)
  Copyright (1) ★(Almost no sentence)
  Introduction (1) ★
  Scope (1) ★
  Normative references (1) ★(Almost no sentence)
  Terms and definitions (1) ★(Almost no sentence)
  Model and serializations (1) ★
  Bibliography(1) ★(Almost no sentence)
MODEL (3 people)
  Core(97) ★(almost no sentence)
  Software(30) ★(Almost no sentence)
  Security (38) ★(Almost no sentence)
  Licensing(1) ★(Almost no sentence)
  SimpleLicensing(8) ★(Almost no sentence)
  ExpandedLicensing(32) ★(Almost no sentence)
  Dataset(20) ★(Almost no sentence)
  AI(27) ★(Almost no sentence)
  Build(11) ★(Almost no sentence)
  Lite(1) ★(Almost no sentence)
  Extension(7) ★(Almost no sentence)
ANNEXES (6 - 8 people)
  Diffs(1) ★★
  Getting started (1) ★★★
  RDF model (1) Figures only
  SPDX License Expressions (1) ★★
  Using SPDX short identifiers (1) ★★
  Using SPDX (1) ★
  Including Security Info (1) ★★
  SPDX Lite (1) ★
LICENSES (2) ➡ No translation required
★Other than that, it might be okay if there is someone who is only responsible for the overall review.

## Slide 4: 3. Questions?
Code of Conduct (SPDX Spec.)
  ➡ It seems that you need to sign when you do PR (Does DCO required for every person?)
  ➡ How to PR? MODEL repository is separated from spdx-spec repo.
How to ask or how to create issues for translation? (gituhb issues on spdx-spec?)
  ➡ Let's check next week's APAC call.
Are there any knowledge of tools for translation?
  ➡ Let's check on next week's APAC call.
Decision on May 14 Start to translate “Annex” Start recruiting (Watanabe-san)
Translator Candidates Taima-san, Hama-san, Koizumi-san, Tomita-san, Hosomi-san, Kohoda-san, Watanabe Fukuchi-san (Review)